PROJECT DOCUMENT

Digital Trading Platform for the

Ghana Chamber of Gold Buyers

A Controlled B2B Exchange for Tier 1 and Tier 2 Gold Trading

| Field | Detail |
| --- | --- |
| Document Type | Project Charter & Implementation Plan |
| Prepared For | Ghana Chamber of Gold Buyers |
| Project Sponsor | Ghana Chamber of Gold Buyers |
| Document Status | Draft — For Review |
| Version | 1.0 |
| Date | August 2026 |

# 1. Project Background

The Ghana Chamber of Gold Buyers oversees and formalizes the legal gold trade between Tier 1 Buyers (large refiners, bullion banks, international traders) and Tier 2 Buyers (licensed local exporters, aggregators, jewelers, and manufacturers). Trading between these parties currently relies on manual, fragmented processes that make it difficult to verify participants, track transactions, and demonstrate compliance.

This project proposes the design and implementation of a digital trading platform that gives the Chamber a controlled, traceable environment for member trading, along with a foundation for broader member services and new recurring revenue.

# 2. Project Objectives

- Provide a secure, verified environment where Tier 1 and Tier 2 members can trade gold under Chamber oversight.

- Replace manual, undocumented trading processes with a traceable digital workflow.

- Strengthen KYC/AML compliance and give the Chamber a full audit trail of member activity.

- Create new, recurring revenue streams for the Chamber beyond membership dues.

- Build a platform that can extend into wider member services — logistics, assay, certification, and market intelligence — over time.

- Position the Chamber as the digital infrastructure backbone of Ghana's formal gold trade.

# 3. Scope

## In scope

- Member registration, licensing, and identity verification (KYC/AML)

- Gold lot listing and management (weight, purity, serial numbers)

- RFQ (Request for Quote) and negotiated-trading workflow

- Optional auction module for high-demand lots

- Digital contracts and escrow management

- Payment integration and delivery tracking

- Assay, certification, and export documentation workflows

- Logistics and vault coordination

- Compliance, audit, and analytics reporting

## Out of scope (this phase)

- Physical vault construction or ownership

- Direct extension of credit or trade finance by the platform itself

- International regulatory licensing outside Ghana

- Mobile applications (planned as a future enhancement, see Section 9)

# 4. Recommended Platform Model

Given the high value and regulated nature of gold trading, the platform should be built as a controlled exchange rather than an open marketplace. Every participant is verified and licensed before being granted access, and every trade moves through a structured, auditable sequence:

| Step | Action |
| --- | --- |
| 1 | Seller lists an available gold lot on the platform |
| 2 | Tier 1 and Tier 2 buyers submit bids or RFQ responses |
| 3 | Seller compares offers received |
| 4 | Buyer and seller negotiate terms |
| 5 | Chamber reviews and approves the transaction |
| 6 | Payment is placed into escrow |
| 7 | Gold is delivered |
| 8 | Ownership formally transfers |

High-demand lots can additionally move through a timed, reverse, or sealed-bid auction, with the highest qualified bidder winning.

# 5. Project Phases & Deliverables

The project is structured into four phases. Each phase produces a working deliverable, allowing the Chamber to adopt the platform incrementally rather than waiting for a single, large launch.

| Phase | Focus | Key Deliverables | Indicative Duration |
| --- | --- | --- | --- |
| 1 | Digital Member Portal | Member registration & verification, license management, digital profiles, document repository, messaging | 8–10 weeks |
| 2 | Trading Platform | Gold lot creation, RFQ engine, negotiation & counter-offers, deal acceptance, digital contracts | 10–14 weeks |
| 3 | Value-Added Services | Assay requests, logistics coordination, insurance requests, export documentation, payment confirmation, vault management | 8–10 weeks |
| 4 | Analytics & Reporting | Market dashboard, pricing data, trading volumes, buyer activity, regional demand, compliance reporting | 4–6 weeks |

Total indicative timeline: approximately 30–40 weeks from project start to full platform launch, subject to scope confirmation and Chamber review cycles at the end of each phase.

# 6. Governance & Stakeholders

| Role | Responsibility |
| --- | --- |
| Project Sponsor (Chamber) | Overall accountability, member communication, governance and trading rules, final approval at each phase gate |
| Technology Partner | Platform development, hosting, security, support, and ongoing enhancements |
| Member Verification Committee | Reviewing and approving Tier 1 / Tier 2 licensing and KYC/AML documentation |
| Compliance Officer | Monitoring audit trails, flagging irregular activity, liaising with regulators |
| Tier 1 Buyers | Platform users — refiners, bullion banks, international traders |
| Tier 2 Buyers | Platform users — licensed local exporters, aggregators, jewelers, manufacturers |

# 7. Commercial Model

A revenue-sharing partnership is recommended over a direct-licensing model, as it requires no upfront capital investment from the Chamber. Under this structure, the Chamber contributes brand, member access, marketing, and governance; the technology partner contributes development, hosting, security, and support.

| Revenue Source | Charged To |
| --- | --- |
| Buyer / seller transaction fee | Transaction parties |
| Premium membership | Businesses |
| RFQ submission fee (optional) | Buyers |
| Digital contract & escrow fee | Transaction parties |
| Logistics coordination fee | Opt-in users |
| Trade finance / insurance referral commission | Financial institutions / insurers |

Example: a 10 kg gold trade valued at US$1,000,000, with a 0.10% fee charged to each side, generates US$2,000 in platform revenue. Under a suggested 70/30 split (technology partner / Chamber), this yields approximately US$600 to the Chamber per transaction of this size, in addition to any subscription and service-based income.

Fee design should avoid high percentage commissions that could discourage use. A small fixed fee, a fee per kilogram traded, or a capped percentage are all more sustainable structures for high-value trades.

# 8. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Low member adoption in early phases | Free tier for verified members; phased rollout starting with Phase 1 portal; Chamber-led onboarding campaign |
| Regulatory or compliance gaps | Dedicated Compliance Officer role; KYC/AML built into registration; full audit trail on every transaction |
| Disputes over trade terms or delivery | Digital contracts with clear terms; escrow holding funds until delivery confirmation |
| Fee structure discourages high-value trades | Capped or fixed fees rather than uncapped percentage commissions |
| Technology partner dependency | Clear ownership terms for platform IP and data; documented handover provisions in the partnership agreement |

# 9. Future Enhancements

Once the core platform is established and adopted, the following can be considered as follow-on phases:

- Mobile apps and business intelligence dashboards

- AI-powered pricing predictions and market insights

- ERP and payment gateway integration

- API services for banks and refineries

- White-label versions for other commodity associations, such as cocoa, timber, or diamonds

# 10. Success Criteria

- Number of verified Tier 1 and Tier 2 members onboarded within 6 months of Phase 1 launch

- Percentage of Chamber-facilitated trades conducted through the platform within 12 months

- Reduction in trade disputes and documentation errors compared to current manual processes

- Platform revenue generated through transaction and subscription fees

- Member satisfaction with onboarding, trading, and support experience

# 11. Approval

This project document is submitted for review and approval by the Ghana Chamber of Gold Buyers. Upon approval, a detailed project plan, budget confirmation, and technology partner agreement will be developed for Phase 1.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
|  | Chamber Representative |  |  |
|  | Technology Partner Representative |  |  |